Ref: CKA/22/04/002

Contract Document

Coding Kids Africa and Mrs Johnson of Palm's Court Group of Schools entered the contract to build an online school portal for her School.

The online portal will have the following functionalies:

- Dashboard for students. Students will be able to print termly results and assessments results

- Dashboard for teachers. Teachers will be able to upload assessments and termly results of students.

The duration of the projects is 2 weeks from the day the project is ratified

These 2 weeks start counting from the day we get all the details and materials for building the website. .

The agreed amount is for the project is #75 000 which includes domain name, hosting, design and development.

The agreed domain name for the school  is www.pcgseduporch.com

However, the domain name and hosting is renewable yearly at $33.50.

This is a built and deliver project. Maintaining the website for the school will come at a moderate price based on terms and conditions.

#45 000 will be paid at the commencement of the project and the balance (#30 000) will be paid at the delivery of the project. Kindly find the account details below for payment.

Account for Payment

Acct No: 3102601704

Acct Name: Adelaja O. Ebenezer

Bank: First Bank